## Slide 1: Scrum Model of Working Agile Framework for Effective Team Collaboration
Presented by MD Moniruzzaman Sajjadur Rahman Minhazul Islam

## Slide 2: Agenda
1. Introduction to Scrum
2. Core Principles and Framework
3. Scrum Roles and Events
4. Artifacts and Tools
5. Benefits and Challenges
6. Scrum vs Traditional Models
7. Real-World Applications
8. Best Practices & Scaling
9. Summary and Q&A

## Slide 3: Introduction
Agile methodology overview
Why Scrum?
Adaptive planning and iterative progress
“Scrum is not about doing more work faster. It’s about being agile and delivering value quickly.”

## Slide 4: What is Scrum?
Scrum is a lightweight Agile framework for managing complex work.
Focuses on iterative progress through Sprints.
Promotes teamwork, accountability, and continuous improvement.

## Slide 5: History and Origin
Created by Ken Schwaber & Jeff Sutherland
Early 1990s
First Scrum Guide in 2010

## Slide 6: Core Principles of Scrum
Transparency
Inspection
Adaptation
“Transparency, inspection, and adaptation – the heartbeat of Scrum.” – Scrum Alliance

## Slide 7: Scrum Principles

## Slide 8: Scrum Framework Overview
Roles
Events
Artifacts

## Slide 9: Scrum Roles
Product Owner
Scrum Master
Scrum Team member

## Slide 10: Scrum Roles – Product Owner
Represents customer
Manages backlog
Sets vision and priorities
“The Product Owner is the value maximizer.” – Scrum Guide

## Slide 11: Scrum Roles – Scrum Master & Development Team
Scrum Master: facilitator, removes blockers
Development Team: cross-functional, self-organizing

## Slide 12: Scrum Framework Overview
Roles
Events
Artifacts

## Slide 13: Scrum Events – Sprint
Fixed-length iteration (1-4 weeks)
Work completed and reviewed
Goal stays constant
“A Sprint is a heartbeat of Scrum.” – Ken Schwaber

## Slide 14: Scrum Events – Sprint
“A Sprint is a heartbeat of Scrum.” – Ken Schwaber

## Slide 15: Scrum Events – Planning, Review, Retrospective
Sprint Planning
Sprint Review
Sprint Retrospective

## Slide 16: Daily Scrum
15-minute stand-up
1
Sync team progress
2
Identify blockers
3

## Slide 17: Scrum Framework Overview
Roles
Events
Artifacts

## Slide 18: Scrum Artifacts – Product Backlog
List of potential product work
Managed by Product Owner
Continuously refined

## Slide 19: Scrum Artifacts – Sprint Backlog & Increment
Sprint Backlog: tasks for Sprint
Increment: completed, usable work

## Slide 20: Scrum Board & Burn-down Chart
Tracks task status
Shows remaining work
Visual progress tools

## Slide 21: The Scrum Workflow
Roles, events, artifacts in a cycle
Continuous improvement

## Slide 22: Benefits of Scrum
Faster delivery
Higher quality
Team collaboration
Agile response to change
“Teamwork makes the dream work.” – John C. Maxwell

## Slide 23: Challenges in Scrum
Misunderstood roles
Resistance to change
Scope creep
Team immaturity
“Scrum doesn’t solve problems, it makes them visible.” – Ken Schwaber

## Slide 24: Other Traditional Models
Waterfall
DevOps

## Slide 25: Scrum vs Traditional Models

## Slide 26: Real-World Applications – Software
Used by BBC, Google, Spotify
Improves product development

## Slide 27: Scrum in Action – Case Study
Spotify: Uses Squad-based structure aligned with Scrum principles.
Google: Applies Scrum in development of AI and mobile apps.
BBC: Adopted Scrum for rapid development and product delivery.

## Slide 28: Real-World Applications – Other Industries
Marketing, Education, Product Design
Adaptable beyond software

## Slide 29: Scrum Tools
Jira
Trello
Azure DevOps
ClickUp

## Slide 30: Common Myths About Scrum
Scrum is unstructured (False)
No documentation needed (False)
No planning (False)

## Slide 31: Best Practices
Daily collaboration
Refine backlog
Effective retrospectives
“None of us is as smart as all of us.” – Ken Blanchard

## Slide 32: Scaling Scrum
SAFe, LeSS, Scrum@Scale
Coordination across teams
Enterprise agility

## Slide 33: Scaling Scrum
Frameworks for large-scale Scrum implementation:
- SAFe (Scaled Agile Framework)
- LeSS (La
rge-Scale Scrum)
- Nexus (by Scrum.org)
Each supports multiple teams working on the same product.

## Slide 34: Scrum Best Practices
• Define clear roles and responsibilities.
• Maintain a well-groomed Product Backlog.
• Ensure a shared understanding of 'Done'.
• Timebox all Scrum events strictly.
• Promote open communication and collaboration.

## Slide 35: Summary and Key Takeaways
Scrum = Collaboration + Agility
Structured, iterative process
Delivers value incrementally
“Great things in business are never done by one person.” – Steve Jobs

## Slide 36: References
Books & Quotes:
Schwaber, K. & Sutherland, J. (2020). The Scrum Guide. Scrum.org
Maxwell, J.C. (2002). Teamwork Makes the Dream Work
Blanchard, K. (1999). The One Minute Manager Builds High Performing Teams
Isaacson, W. (2011). Steve Jobs. Simon & Schuster
Image Sources:
Waterfall vs Agile vs DevOps: DemandSimplified.Marketing
Agile Transformation Challenges: PremierAgile.com
Velocity Chart (Story Points): Atlassian
Scrum Events & Artifacts: YouTube (Agile Explainers)
Sprint Lifecycle: VisualParadigm
Scrum Roles: GeeksForGeeks
Scrum Principles: Tech Blog / VisualParadigm
Scrum Framework: Scrum.org / Medium

## Slide 37: Thank You & Q&A
We appreciate your attention.
Let’s open the floor for your questions and discussion.